## Slide 1: UMGC BIOT 670I Fall 2023 Capstone Project Status Update Group 3 Kevin Scaife, Runyu Wu, Priscilla Do Amaral, Anthony Ford, Aieman Zehra Ontologies
Notes: Introductions for any newcomers (e.g., Prof. Rumpf)

## Slide 2: Agenda
Project Overview and Goals
Core Functionality
Ontology Research and Incorporation
GUI Development
Next Steps, Scope Changes, and Challenges
1
5
4
3
2
Notes: Kevin to go over agenda.

## Slide 3: Project Overview and Goals
1
Notes: We’ll start with the agreed upon project overview based on discussions with Dr. Day from Lab Ally and our groups determined scope and goals for the project as a whole.

## Slide 4: Project Overview
Design an external application to “checkout” files from CERF, assign ontologies, and “check” the files back into CERF.
  Bypass the currently non-functional CERF ontology manager
  Allow for simple and standardized ontology assignment to data used by different industries
Core functionality
  “Open with” bioinformatics files in CERF
  Assign ontology terms (modifying metadata or inserting into document denoted using special characters) from standardized lists of terms
  Save the file such that CERF recognizes the change and checks back in
Application will include a GUI to enable selection of ontologies from a list
Extensive research is needed for determining industry-relevant data and corresponding ontologies that would effectively categorize the data
Project was split into several components to distribute the work
  Main application that accomplishes the core ontology assignment functionality
  Ontology research and incorporation
  GUI development

## Slide 5: Project Goals
External application will first be designed to add ontology terms to text-based bioinformatics files (e.g., FASTA or SAM) based on preexisting ontologies from well-defined ontology repositories, specific to the industry to which the data belongs.
The system must be sufficiently modular that it could be used for more than one industry standard ontology, allow for one or more ontology terms, and must copy that ontology tag into a metadata field or into the body of the file and check the new file back into the CERF server.
The application must be recognized as an application to checkout files from CERF.

## Slide 6: Core Functionality of Application
2
Notes: I’ll now pass it over to Runyu and Tony to discuss the progress that has been made on the core functionality of the application

## Slide 7: Core Functionality
Purpose: collect users input of Ontology
Purpose: write the Ontology to corresponding place in the file
Input: 4 types of bioinformatic file
Output: modified file and their backups
Purpose: log the Ontology modification to ontology_changes.csv for CERF to use
Output: update ontology_changes.csv
Detailed Purpose: TBD
Basic Functionality
Ontology Functionality
The functions in BLUE BOX have Version0
Github (RunyuWU branch):
https://github.com/EvanWu19/ExternalOntologyforCERF

## Slide 8: Core Functionality – CERF-GUI-Programs
GUI – implemented via Python Flet – is interphase between CERF and functional programs
GUI displayed automatically from CERF checkout or manually once a file(s) referencing an ontology is checked out from CERF
GUI to pass control to corresponding functional program based upon file type (Fasta, SAM, GFF)
GUI contents redisplayed reflecting functional programming ontology modifications
Modifications returned to CERF – Check in

## Slide 9: Ontology Research and Incorporation
3
Notes: Tony to pass it over to Priscilla to discuss pharmaceutical industry data

## Slide 10: Ontology Research and Incorporation
Focusing on pharmaceutical industry data
  Research and Development
    Cancer sequencing and development of personalized medicines (precision medicines)
    Cell cultures in drug development

## Slide 11: Ontology Research and Incorporation
Food industry data
  Focusing on biological/bioinformatics data
  FASTA files are used to store nucleotide and protein sequences that range in size from single genes/proteins all the way to genomes/proteomes
    Eukaryotic vs prokaryotic genomes and production organism vs probiotics
    Gene clusters, housekeeping genes, specific motifs
    Clinically relevant tags (e.g., allergenic epitopes and specific binding domains/activity)
  FASTQ files contain quality data for sequencing read data
  Genbank files contain genomic features and related publications
  SAM files can be used for single sequence comparisons and genome-wide association studies (single or multiple sequence alignments)

## Slide 12: Ontology Research and Incorporation
Gene Ontology (GO)
  Designed to synthesize orthologous biological functional of genes and proteins
  Formal representation of data within the biological domain
    Molecular Function (MF)
    Cellular Compartment (CC)
    Biological Process (BP)
  Three separate root ontologies is a disjoint (i.e., no is a relation)
    Still related by part of and regulates ontology terminology
  Example GO Annotation: Cytochrome C
    Oxidoreductase activity (MF) : Mitochondrial intermembrane space (CC) : Oxidative phosphorylation (BP)
  Dynamic ontology
    Updated weekly

## Slide 13: Ontology Research and Incorporation
GO incorporation
  Most suitable for files containing single sequences/alignments
    Files containing many sequences are more suitable to automatic GO term annotation using sequence homology methods to insert into header line
  May not be feasible without live incorporation, given the frequency of updates (weekly)

## Slide 14: Ontology Research and Incorporation
BioPortal
  Repository for biomedical ontologies and terminologies
  Ontologies are categorized into various domains or subject areas. These domains include genomics, clinical informatics, anatomy, pharmacology, epidemiology, and more.
  Mostly available in OWL and OBO formats
  Domain classification
  Provides APIs and web services that allow users to integrate their subsets with other software tools and applications
    NCBO widgets
      Term selection: add a text field to our application window that will let users enter a term from a controlled vocabulary (e.g., terms from a single ontology)
      Ontology search: add to your Web site a search box that searches a specific BioPortal ontology
      Track updates (RSS Feed Widget): live feed of all the changes to the ontology of interest
Notes: Aieman

## Slide 15: GUI Development
4

## Slide 16: GUI Development
Title of the program
Files will show up here
Browse
Ontologies
Title of the program
Test.txt
Test2.txt
Browse
Ontologies
Ontology chosen
Add
Test.txt
Title of the program
Test.txt
Test2.txt
Browse
Ontologies
Ontology chosen
Add
Test.txt
1)Choose File Type (FASTA, SAM, BAM, GFF3, etc) / or have GUI (Flet) display Filename and File type from the CERF initial checkout à key fields in GUI might be Filename and File Type
2)Click on a Button to run specific ontology update program (FASTA, SAM, GFF) based upon the File Type displayed à Logic built into the GUI…
3)Once update program runs à Redisplay GUI with added / modified ontology
4)Control returned back to CERF – checked back in
Possible Flow Logic:

## Slide 17: Next Steps, Scope Changes, and Challenges
5

## Slide 18: Next Steps, Scope Changes, and Challenges
Next steps
  Store ontologies such that they are accessible by the main application
Scope Changes
Challenges
  Identifying a special character to denote inserted ontologies that don’t break the file format